## Slide 1: AGILE METHODOLOGY

## Slide 2: Content:-
Agile
Principles of Agile Manifesto
Agile Methodology in Project Management
Industries that use Agile methods
Agile pros and cons
When should you use Agile project management
Agile methodologies & frameworks

## Slide 3: Agile:-
Agile is an approach to project management that centers around incremental and iterative steps to completing projects. The incremental parts of a project are carried out in short-term development cycles. The approach prioritizes quick delivery, adapting to change, and collaboration rather than top-down management
In Agile processes, there is constant feedback, allowing team members to adjust to challenges as they arise and stakeholders an opportunity to communicate consistently.

## Slide 4: Agile:-

## Slide 5: Principles of Agile Manifesto:-
There are 12 principles in Agile Manifesto:
Meeting end users' needs with early and Assembling a motivated team, providing them with the right environment and support, and trusting them.
Communicating face-to-face regularly continuous delivery of work.
Being open to changes in requirements even late in the project.
Delivering completed work at regular intervals, preferably short ones.
Working with the project team and business owners daily.
Assembling a motivated team, providing them with the right environment and support, and trusting them.
Communicating face-to-face regularly.

## Slide 6: .
Using completed work to measure progress.
Creating processes that promote sustainable efforts and a constant pace of work.
Requiring continuous attention to excellence through good design.
Encouraging simplicity.
Recognizing that the best work emerges from self-organized teams that deliver the best architectures and designs.
Reflecting regularly on how the team can be more effective and fine-tuning and adjusting the approach.

## Slide 7: Agile Methodology in Project Management
The Agile methodology is a way to manage a project by breaking it up into several phases. It involves constant collaboration with stakeholders and continuous improvement at every stage. Once the work begins, teams cycle through a process of planning, executing, and evaluating. Continuous collaboration is vital, both with team members and project stakeholders.

## Slide 8: Industries that use Agile methods
Agile grew from the minds of a group of software development project managers. Since then, it has continued to be popular in software development, but has expanded to many other industries as well. These include finance, IT, business, fashion, biotechnology, and even construction among many others.

## Slide 9: .
The Agile Manifesto of Software Development put forth a groundbreaking mindset on delivering value and collaborating with customers when it was created in 2001. Agile’s four main values are:
Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan

## Slide 10: Agile pros and cons
Agile benefits: Agile challenge:
increased project visibility >> Organizations can resist change
Improved business/IT alignment in adoption
Delivery speed/time to market >> Needs support of leadership
Ability to manage changing priorities and management
>>Teams may use inconsistent
practices

## Slide 11: When should you use Agile project management
The tenets of agile adaptability, iteration, continuous delivery, and short time frames, among others make it a project management style that’s better suited for ongoing projects and projects where certain details aren’t known from the outset. That means if a project doesn’t have clear constraints, timelines, or available resources, it’s a good candidate for an Agile approach.
For example, designing and launching a new product might push a team against several unforeseen challenges. Having an Agile approach can mean the project already has the methodology to test products as often as needed, iterate quickly, and communicate changes with stakeholders.

## Slide 12: Agile methodologies & frameworks
There are several Agile methodologies and frameworks, each with its own pros and cons. Some are hybrids of multiple methodologies. Scrum is the most commonly used Agile methodology. Digital.ai found that 66 percent of Agile adopters used Scrum, with the next most-used methodology being ScrumBan, at 9 percent .
Popular Agile methodologies include:
Scrum
Kanban
Lean
Crystal
Extreme Programming (XP)
Feature-Driven Development (FDD)
Domain-Driven Design (DDD)
ScrumBan
Agile-Waterfall/Hybrid Agile
Scrum XP Hybrid

## Slide 13: .
Thank
you